KIBERXAVFSIZLIK

Chuqurlashtirilgan Test Rejasi

va Amaliy Playbook

Loyiha: Survey NSPI UZ — Django asosidagi so'rovnoma va xabar platformasi

Stack: Django 4.2 · PostgreSQL · Redis · Celery · HEMIS OAuth/API · Gunicorn/Docker

| Hujjat turi | Security Test Plan / Penetration Test Playbook |
| --- | --- |
| Versiya | 1.0 |
| Sana | 2026-07-31 |
| Muhit | Staging / Test (productionga to'g'ridan-to'g'ri hujum qilinmasin) |
| Klassifikatsiya | CONFIDENTIAL — faqat vakolatli xodimlar uchun |
| Keyingi bosqich | Amaliy non-destructive audit va topilmalar hisoboti |

Bu hujjat skaner hisoboti emas. U xavf modeli, hujum sirtlari, isbotlanadigan test holatlari va hisobot formatini o'z ichiga olgan to'liq metodik rejadir.

# 1. Maqsad, qoida va xavf modeli

## 1.1. Maqsad

- Maxfiylik buzilishini oldini olish (talaba/hodim ma'lumotlari, so'rovnoma javoblari, xabarlar)

- Ruxsatsiz kirish va imtiyoz oshirishni (privilege escalation) topish

- Integrity: so'rovnoma soxtalashtirish, ovoz/javob manipulyatsiyasi

- Availability: DoS, login flood, resurs charchatish

## 1.2. Majburiy qoidalar

| Qoida | Nima uchun |
| --- | --- |
| Faqat ruxsat berilgan muhit (staging / test DB) | Prodni buzish va real PII oqishini oldini olish |
| Scope va out-of-scope yozma kelishuv | Masalan: HEMIS o'zi, boshqa universitet tizimlari test qamrovidan tashqari bo'lishi mumkin |
| Test akkauntlari (2+ talaba, 1 hodim, 1 staff, 1 superuser) | Horizontal/vertical IDOR va role boundary testlari uchun |
| Log va vaqt oynasi qayd etiladi | "Bu bizning testimiz" deb isbotlash va incident chalkashligini oldini olish |
| Natija: CVSS + biznes ta'sir + fix prioritet | Faqat critical/high emas — tushunarli tuzatish rejasi |

## 1.3. Qimmatli aktivlar (Survey NSPI)

- Sessiya va HEMIS token (Redis/cache session)

- OAuth client_id / client_secret, DJANGO_SECRET_KEY, DB parol

- Talaba akademik profili, so'rovnoma javoblari (anonimlik da'vosi bo'lsa — alohida)

- Mas'ulga xabarlar va attachment fayllar

- Admin paneli (Jazzmin) va statistika API

- Docker tarmog'i: Postgres, Redis, Celery, host portlar

# 2. Test bosqichlari (tartib)

Oddiy skaner faqat konfiguratsiya, injection sirtini va infrastructure qatlamining tashqi qismini uradi. Eng ko'p real zarar odatda AuthN/AuthZ, business logic va IDOR matritsasida chiqadi.

| Bosqich | Tavsif |
| --- | --- |
| 0 | Kickoff / scope kelishuvi |
| 1 | Recon va threat modeling |
| 2 | Configuration va secrets review (SAST + config) |
| 3 | AuthN / AuthZ / session / OAuth — YUQORI PRIORITET |
| 4 | Business logic (survey, messages, roles) — YUQORI PRIORITET |
| 5 | Input / injection / XSS / SSRF / upload |
| 6 | API va IDOR matritsa — YUQORI PRIORITET |
| 7 | Infrastructure (Docker, ports, headers, TLS) |
| 8 | Abuse va resilience (rate limit, soft DoS) |
| 9 | Privacy / data minimization |
| 10 | Report + retest |

# 3. Threat model

## 3.1. Arxitektura sirtlari

[Talaba/Hodim brauzer]

|

v

[Gunicorn web] -----> [Postgres]   (survey, student, messages)

|              [Redis]      (session + celery broker)

|              [Celery]     (QR, profile sync)

v

[HEMIS / student.nspi.uz / hemis.nspi.uz]  (login, refresh, OAuth, profile)

## 3.2. Tahdid aktyorlari

| Aktyor | Nima qilishi mumkin (faraz) |
| --- | --- |
| Tashqi anonim | Login brute-force, OAuth abuse, ochiq API, port skan |
| Oddiy talaba A | Talaba B ma'lumoti/xabari/javobini o'qish yoki o'zgartirish (IDOR) |
| Hodim | Talaba funksiyalariga o'tish, ma'lumot oqishi, role confusion |
| Ichki (compromised admin / leaked .env) | To'liq DB, secret, production buzilishi |
| Supply-chain | Dependencies, base image, staticfiles, malicious package |

# 4. Konkret tekshiruvlar

## 4.A. Konfiguratsiya va maxfiy ma'lumotlar

| Tekshiruv | Qanday | Nima qidiraman |
| --- | --- | --- |
| Secrets leak | .env.prod, git history, Docker layers, logs | SECRET_KEY, HEMIS secret, DB password |
| DEBUG / ALLOWED_HOSTS | Runtime header + error page | Host header injection, stack trace |
| Cookie flags | DevTools + curl -I | Secure, HttpOnly, SameSite, session age |
| Security headers | securityheaders / Burp | HSTS, CSP, X-Frame-Options, nosniff |
| SSL redirect | Production profil | SECURE_SSL_REDIRECT, mixed content |
| Default admin | /admin/ admin/admin123 | Demo parol prodga chiqmaganmi |
| Port exposure | docker compose + netstat | Postgres/Redis tashqariga ochiqmi |

Shu loyihada alohida e'tibor • Session Redis'da — Redis tarmoqda himoyasiz bo'lsa, session hijack mumkin. • Hostda 5432/6379/8000 boshqa loyihalar bilan aralashgan muhit — izolyatsiya zaifligi. • SECURE_HSTS_* va SSL default off — prod nginx orqasida bo'lmasa risk.

## 4.B. Autentifikatsiya va sessiya

### B1. Login (username/password → HEMIS)

- Brute-force / credential stuffing (lokal rate limit bormi, faqat HEMIS tarafmi?)

- Timing farqi: "user yo'q" vs "parol xato"

- Error message leakage (log ID orqali ichki xato ochilishi)

- login_type=student|employee — role confusion: student credential bilan employee oqimiga o'tish mumkinmi?

### B2. OAuth2 (/oauth/init/, /oauth/callback/)

| Test | Kutiladigan himoya |
| --- | --- |
| state yo'q / o'zgartirilgan | Rad etiladi |
| state qayta ishlatish (replay) | Bir martalik bo'lishi kerak |
| code boshqa client/redirect bilan | Token olmasligi kerak |
| redirect_uri manipulyatsiya | Faqat ro'yxatdagi URI |
| Portal switch ?portal=student¦employee | Scope va token chalkashmasligi |
| Authorization code interception (HTTP) | Faqat HTTPS |

### B3. Token refresh

- Muddati o'tgan access + yaroqsiz refresh

- Refresh token o'g'irlansa — qancha vaqt yashaydi, revoke bormi?

- Refresh muvaffaqiyatsiz bo'lganda session to'liq flush bo'ladimi?

### B4. Session

- Logout dan keyin session ID yaroqsizmi?

- Session fixation: login oldidan berilgan cookie login dan keyin o'zgaradimi?

- Concurrent session: bir user, 2 brauzer

- Cache backend: Redis flush / key guess

### B5. Open Redirect — majburiy test (kodda sirt mavjud)

Login dan keyin next parametri to'g'ridan-to'g'ri redirect() ga ketishi mumkin:

?next=https://evil.example

?next=//evil.example

?next=/\evil.example

?next=javascript:...

To'g'ri himoya: url_has_allowed_host_and_scheme() yoki faqat relative path allowlist.

## 4.C. Avtorizatsiya (IDOR / vertical privilege)

Role × resurs matritsasi (har bir katakcha alohida test holati):

| Resurs | Talaba A | Talaba B | Hodim | Staff | Anonim |
| --- | --- | --- | --- | --- | --- |
| O'z dashboard | ✓ | ✗ | — | — | ✗ |
| Boshqa talaba profili | ✗ | ✗ | ? | ? | ✗ |
| Survey submit (yopiq) | ✗ | ✗ | ✗ | ? | ✗ |
| Message detail /messages/{pk}/ | faqat o'zi | ✗ | ? | ✓? | ✗ |
| Attachment download | faqat o'zi | ✗ | ? | ? | ✗ |
| Statistika API | ✗ | ✗ | ✗ | ✓ | ✗ |
| Admin panel | ✗ | ✗ | ✗ | ✓ | ✗ |

Qanday tekshirish: Burp Intruder bilan pk ni 1…N yuritish; parallel ikki sessiya cookie; student_db_id session qiymatini tamper qilish.

Role boundary: sessionda bir vaqtda student_db_id va employee_db_id bo'lsa nima bo'ladi? Token bitta, role chalkashuvi?

## 4.D. Business logic — so'rovnoma

Bu yerda skaner deyarli yordam bermaydi:

- Muddat / is_open — UI yopiq, lekin POST /api/surveys/<id>/submit/ ochiqmi?

- Qayta ovoz — non-anonymous da DB constraint + permission ikkalasi ham turadimi?

- Anonymous survey — javobda student bog'lanishi saqlanadimi? (da'vo vs real storage)

- Savol/javob manipulyatsiyasi — boshqa survey'ning question_id / choice_id yuborish

- Majburiy savollarni o'tkazib yuborish, massiv/type confusion

- Race condition — bir vaqtda 2 parallel submit (double vote)

- Statistika — auth yo'q yoki zaif bo'lsa, qatnashuvchi soni va javoblar oqishi

## 4.E. Xabar tizimi va fayl yuklash

| Hujum | Test |
| --- | --- |
| Path traversal filename | ../../etc/passwd.pdf, ..\..\windows\win.ini |
| MIME spoof | .png lekin PHP/HTML/SVG+JS kontent |
| Double extension | evil.php.png, report.pdf.exe |
| Oversized file | DoS / disk to'ldirish |
| Polyglot PDF/JS | Admin yoki foydalanuvchi ochganda XSS |
| Content-Disposition | stored XSS via filename |
| Unauthorized download | To'g'ridan-to'g'ri /media/messages_attachments/... URL |
| QR / Celery abuse | Mingta message orqali queue flood |

## 4.F. Injection va XSS

| Tur | Qayerda | Usul |
| --- | --- | --- |
| SQLi | Filter/search/API param | Manual + sqlmap (faqat test env) |
| XSS stored | Survey title/desc, message, reply, answer | Payload set |
| XSS reflected | next, error, OAuth error_description | Brauzer + Burp |
| mark_safe | Admin javob, survey_data_json | HTML/JS breakout |
| SSTI | Custom template string | {{7*7}} |
| Command inj. | Upload + Celery worker | Agar filename shell'ga ketsa |

## 4.G. API xavfsizligi (DRF + custom JSON)

- JWT/Bearer vs session cookie chalkashuvi

- TokenRefreshView abuse

- CSRF: cookie session + JSON API — SameSite va CSRF exception holatlari

- Mass assignment: serializer'da keraksiz maydonlar

- Excessive data exposure: list endpoint'da ichki maydonlar

- Method tampering: GET o'rniga PUT/DELETE

- Rate limiting yo'qligi (login, submit, message create)

## 4.H. Infrastructure / Docker / supply chain

- Image: non-root user bormi? (Dockerfile da root ishlashi mumkin)

- volumes: .:/app prod'da — kod yozish / secret mount

- Network: web, db, redis bitta default network — lateral movement

- Postgres: kuchli parol, tashqi bind yo'q

- Redis: requirepass, faqat ichki tarmoq

- Dependency scan: pip-audit / safety / OSV

- Trivy/Grype image scan

- Log injection va PII/token logda saqlanmasligi

## 4.I. Maxfiylik (privacy)

- Qaysi maydonlar DB'da saqlanadi vs HEMIS'dan har safar olinadi

- Anonim so'rovnoma haqiqatanmi?

- Backup, media, logs saqlash muddati

- Admin export (CSV) kimga ochiq

- O'chirish huquqi (talaba o'chirilsa javoblar nima bo'ladi)

# 5. Amaliy test ssenariylari (Playbook)

### Ssenariy 1 — Talaba A boshqa talabani o'qiydi

- A va B login qiladi

- A o'z message pk=10 ni ochadi

- pk ni B ning messageiga almashtiradi

- Attachment URL ni to'g'ridan-to'g'ri so'raydi

Kutiladi: 403/404, hech qanday body leakage

### Ssenariy 2 — Login open redirect → phishing

- /login/?next=https://evil.tld/fake-hemis

- Muvaffaqiyatli login

Kutiladi: faqat same-origin relative path

### Ssenariy 3 — Yopiq so'rovnomaga API orqali javob

- UI da survey yopiq

- Burp da eski submit request'ni replay

Kutiladi: 403 + DB ga yozilmasin

### Ssenariy 4 — Race: double submit

- 20 parallel request bir xil survey

Kutiladi: 1 ta SurveyResponse (unique constraint)

### Ssenariy 5 — OAuth state bypass

- state ni boshqa sessiya bilan almashtirish

Kutiladi: fail closed

### Ssenariy 6 — Statistika API anonim

- Cookie'siz GET /api/surveys/1/statistics/

Kutiladi: 401/403

### Ssenariy 7 — Malicious upload

- SVG/HTML/PHP polyglot attachment

- Boshqa user yoki admin ochadi

Kutiladi: content-type force, no execute, CSP

### Ssenariy 8 — Session after logout / Redis

- Logout

- Eski session cookie replay

Kutiladi: login page

### Ssenariy 9 — Horizontal admin via stats page

- Staff bo'lmagan user /surveys/1/statistics/

Kutiladi: rad etish

### Ssenariy 10 — Config dump

- Noto'g'ri Host header

- 500 xato sahifasi

Kutiladi: DEBUG=False, no settings leak

# 6. Asboblar

| Qatlam | Asboblar |
| --- | --- |
| Proxy / manual | Burp Suite Pro (yoki OWASP ZAP) |
| Browser | 2 profil + DevTools |
| Auth/session / IDOR | Burp Autorize |
| SAST | Bandit, Semgrep (Django rules) |
| Deps | pip-audit, Trivy |
| DAST | ZAP baseline/full (staging) |
| API | Postman/Insomnia + ffuf |
| Secrets | gitleaks, trufflehog |
| Headers/TLS | testssl.sh, Mozilla Observatory |
| Load/abuse | k6 / Locust (yumshoq limitlar bilan) |

Avtomatlashtirish foydali, lekin biznes mantiq va IDOR doim qo'lda tekshiriladi.

# 7. Natija formati (hisobot)

Har bir topilma quyidagi maydonlarga ega bo'lishi kerak:

- Title (masalan: Open Redirect in login next parameter)

- Severity (CVSS 3.1 + biznes: PII? account takeover?)

- Affected component (URL, funksiya, fayl)

- Steps to reproduce (screenshot / request)

- Impact

- Remediation (kod darajasida aniq)

- Retest status

### Prioritetlash (shu stack uchun odatiy)

- Auth bypass / session / OAuth

- IDOR (messages, attachments, student data)

- Open redirect + XSS (phishing zanjiri)

- File upload RCE/XSS

- Broken access on statistics/admin

- Misconfig (Redis/Postgres exposure, weak secrets)

- Missing rate limit, verbose errors

# 8. Birinchi navbatdagi qizil bayroqlar

Kod va arxitekturaga asoslangan dastlabki e'tibor ro'yxati (hali exploit isboti emas — test rejasining bosh nuqtalari):

- next / login_next_url → redirect() — open redirect

- Message/attachment object-level auth — har bir view'da egasi tekshiruvi

- Media URL'lar ochiqligi

- Survey submit server-side validation (UI emas)

- Anonymous survey haqiqiy anonimligi

- OAuth state bog'lanishi va portal chalkashuvi

- Statistika API auth regression

- Admin default creds + DEBUG/secrets prod

- Redis/session va Docker port exposure

- mark_safe + foydalanuvchi kontenti

- Rate limiting login/submit/message da

- Celery task flood (QR generate)

# 9. O'xshash loyihalar uchun minimal chuqur test paketi

Har qanday universitet/davlat Django ilovasi uchun kamida:

- Threat model (1 kun)

- Config + secrets + dependency scan

- Full auth matrix (roles × endpoints)

- IDOR suite (barcha pk/uuid resurslar)

- Business logic abuse (muddat, limit, double-submit, race)

- Upload + media access

- OAuth/OIDC checklist (agar tashqi IdP bo'lsa)

- Headers/TLS/Docker hardening

- Privacy review (qaysi PII qayerda)

- Written report + retest

Vaqt bahosi Kichik loyiha: 3–5 kun O'rta loyiha: 1–2 hafta Prod + mobile/API qo'shimcha: uzayadi

# 10. Xulosa va keyingi bosqich

Chuqur test = skaner ≠ pen test.

Shu tipdagi tizimda eng xavfli zanjir odatda:

Tipik hujum zanjiri 1) Open redirect / XSS → session o'g'irlash yoki phishing 2) yoki IDOR → boshqa talaba xabari/javobi 3) yoki zaif session/Redis/secret → to'liq hisob egallash

## Keyingi bosqich (reja)

- Endpoint matritsa va checklist asosida staging audit (non-destructive)

- Topilmalarni CVSS + fix prioritet bilan hisobotga yozish

- Top 10 fix (open redirect, media auth, rate limit, Redis bind…)

- Retest va yopilgan/yo'q topilmalar holati

— Hujjat oxiri —

Survey NSPI UZ · Cyber Test Plan v1.0 · 2026-07-31